## Slide 1: Launching TravelIQ
Questions, Answers and Processes

## Slide 2: Launching TravelIQ
The TravelIQ concept is clear
The product strategy is clear for Phase I
The development plan and specs are set
Most of the coding for Phase I is done
We’re moving well

## Slide 3: Launching TravelIQ
What remains?
First, some suggestions for small changes
These will be coded and added to Phase I
  Cache search queries
    Motivation
      Many queries are repeated – e.g. “cheap flights to Jamaica”
      Lots of Canadians and Americans think along the same lines
      Reduce al queries to lowercase and eliminate redundant spaces
      Do a hash of the query and file against a set of stored params

## Slide 4: Launching TravelIQ
  Add a “real” air search
    Motivation
      A superfast air search demo will get people excited
      It will showcase our product natively
      Evature use client sites to showcase
      We can do it natively with our own demo
      Question: what API do we use?
      I’m glad you asked 
      Check out Everbread’s free mini API
      We will use it for our product demo
      This gives us the edge over the competition

## Slide 5: Launching TravelIQ
What is EverBread?
  A silly name
  A great travel API
Everbread HAYSTACK is
  a shopping engine for air fares
  a multi-source system, using data feeds from ATPCO, IATA, OAG, SITA (implementation), Low-Cost Carriers
  booking agnostic: regardless of the booking environment of choice (via the Global Distribution Systems or direct connect to the airline), Haystack provides priced, bookable solutions
  highly flexible, allowing parameter settings at the request level
  See http://www.everbread.com/products

## Slide 6: Launching TravelIQ
We will use their free mini API
http://www.everbread.com/community
Made just for people like us!
I am working on getting access by April 5
Once done we can integrate following rest of coding tasks on April 15
We are all set for a May release

## Slide 7: Launching TravelIQ
Other pending tasks
  Amazon server design and setup
    Scheduled for code completion signal from Kanu
    Dependencies: database sizing (Postgres)
    BDB sizing set to 20GB
    Finalize domain name == company name
    Set up company in Canada
    Allocate shares to Kanu in India – Kanu to revert with CA advice

## Slide 8: Launching TravelIQ
Final release plan to be finalized by April 2nd week
Plan to be complete with dates, risk analysis and mitigation strategies